Genesys Admin Tool

Acceptance test cases

Every function in the app, in the context it is used from: the internal Demo org, a real customer org, and the Test IE customer simulation.

Fill in Result and Notes on every case. A failed or blocked case must have a note saying what happened. Return the completed document for review.

Prepared 14 September 2026

# How to use this document

Three sections, three sign-ins. Do them in the order printed: Section A.1 names the test users, and nothing in Section C opens until that is done.

- Section A — signed in to Genesys as a Demo org user (Master Admin). Internal-only functions, dashboards, the admin side of billing.

- Section B — signed in as a user of a real customer org that is a trustor of Netdesign DE. Billing only, with real figures.

- Section C — signed in as a Test IE user. Everything a paying customer would see. Billing here is simulated and says so; the Admin Tool count is real.

Each case has Steps, Expected, a Result (tick one) and a Notes box. Tick Pass only when every line under Expected held. Tick Blocked when a prerequisite (a permission, a test user, an org) was missing — and say which. Write what you actually saw in Notes whenever it differs from Expected, even for a Pass.

Where a case needs a second user with a narrower Genesys role, it says so. Where it needs a Master Admin to do something on the Demo side while you are testing as a customer, it says so.

## Contents

# A — From the Demo org (internal)

Sign in to Genesys as a Demo org user who is a member of "Genesys App - Master Admin", and open the Admin Tool from the Apps menu.

Section A.1 must be completed first: nothing in Section C can begin until the test users have been named on Customers › Access to Admin Tool.

Where a case says "select the org in the header", use the customer dropdown at the top of the app. Test IE is the customer simulation org; a real customer (a trustor of Netdesign DE) is needed only where stated.

## A.1 — Sign-in and the named-user list (do this first)

| A.1.1 Internal sign-in |  |
| --- | --- |
| Steps | - Open the Admin Tool from the Demo org's Apps menu. - Sign in with your Demo account when prompted. |
| Expected | - The app opens in internal mode: the customer dropdown in the header is populated and unlocked. - The left menu shows every section, including Customers, Deployment and Utilities. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.2 Access to Admin Tool — refuses the internal org |  |
| --- | --- |
| Steps | - Select Demo in the header. - Open Customers › Access to Admin Tool. |
| Expected | - No search box. The page says Demo is the internal organisation and its users are granted by group, not by licence. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.3 Access to Admin Tool — refuses an org with no registry entry |  |
| --- | --- |
| Steps | - Select any customer that is not yet onboarded as a customer (e.g. Nykredit). - Open Customers › Access to Admin Tool. |
| Expected | - No search box. The page says the organisation is not set up as a customer yet and to add the registry entry first. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.4 Name the test users on Test IE (gating case for Section C) |  |
| --- | --- |
| Steps | - Select Test IE in the header and open Customers › Access to Admin Tool. - Type part of your own Test IE user's name; tick it in the dropdown. Search again for the second tester's Test IE user; tick it. - Confirm both appear as chips under the search box and the button reads "Add 2 users". - Click Add 2 users. Read the confirmation — it must list both users by name and e-mail — and click OK. |
| Expected | - Both users appear in "Users with access" with Added by = you and today's date. The count reads "2 users have access". - Activity Log shows two licenses.assign entries with your identity. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.5 Already-named users cannot be added twice |  |
| --- | --- |
| Steps | - Search for one of the users you just added. |
| Expected | - The dropdown row is greyed with the tag "Has access" and cannot be ticked. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.6 Remove and re-add a named user |  |
| --- | --- |
| Steps | - Click Remove on the second tester's row; read the confirmation (it says they are signed out within five minutes) and click OK. - Add them again via search → tick → Add 1 user → OK. |
| Expected | - After Remove the row disappears and the count drops to 1. After re-adding, they are back with a fresh Added on date. - Activity Log shows a licenses.revoke and a new licenses.assign. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.1.7 Access to Admin Tool is Master Admin only |  |
| --- | --- |
| Steps | - Ask a Demo user who is NOT in "Genesys App - Master Admin" (e.g. a member of Genesys App - Admin only) to sign in. |
| Expected | - The Customers section is not in their menu. If they open the URL directly, adding a user fails with a message naming the required group. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## A.2 — Internal-only functions

| A.2.1 Data Actions › Copy - Between Orgs |  |
| --- | --- |
| Steps | - Open Data Actions › Copy - Between Orgs. - Pick a source org and a data action, pick a target org, review the contract/config shown, and copy. |
| Expected | - The action exists in the target org with the same contract and config. The result panel reports success; Activity Log has an entry. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.2 Data Tables › Copy - Between Orgs |  |
| --- | --- |
| Steps | - Open Data Tables › Copy - Between Orgs. - Pick a source org and table, a target org, choose whether to copy rows, and copy. |
| Expected | - The table (and rows, if chosen) exists in the target org with the same schema. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.3 Interactions › Recordings › Create Export Job |  |
| --- | --- |
| Steps | - Select a customer org. Open Interactions › Recordings › Create Export Job. - Set a date range and any filters, and submit the job. |
| Expected | - The job is created and appears in Export Jobs with state PENDING or READY. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.4 Interactions › Recordings › Export Jobs |  |
| --- | --- |
| Steps | - Open Interactions › Recordings › Export Jobs for the same org. - Expand a job to see its filters. Execute a READY job; cancel or delete another. |
| Expected | - The list shows every job with its state. Execute moves a READY job to PROCESSING; delete removes the row. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.5 Export › Roles › All Orgs |  |
| --- | --- |
| Steps | - Open Export › Roles › All Orgs and run it. |
| Expected | - An .xlsx downloads with one sheet per customer org, columns Name / Description / Members, rows sorted by name. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.6 Export › Users › Trustee |  |
| --- | --- |
| Steps | - Open Export › Users › Trustee and run it. |
| Expected | - An .xlsx downloads with a matrix of trustee-org users × customer orgs showing who has access where. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.7 Roles › Copy › Copy between orgs |  |
| --- | --- |
| Steps | - Open Roles › Copy › Copy between orgs. - Pick a source org and role, a target org, review the permission builder, and create. |
| Expected | - The role exists in the target org with the reviewed permissions. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.8 Flows › Delete Flow |  |
| --- | --- |
| Steps | - Select a test org that has a disposable callflow. Open Flows › Delete Flow. - Pick the flow; read the dependency report; confirm the deletion. |
| Expected | - The report lists exactly what will be removed before anything happens. After confirming, the flow and the listed dependencies are gone from Architect. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.9 Deployment › Basic |  |
| --- | --- |
| Steps | - Open Deployment › Basic. Upload a workbook with at least one supported tab (e.g. Skills or Queues) and run. |
| Expected | - Each row is created in the selected org; the result panel reports per-row success/failure. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.10 Deployment › Data Tables |  |
| --- | --- |
| Steps | - Open Deployment › Data Tables. Upload a workbook in the Data Tables › Create format with one or more sheets and run. |
| Expected | - One data table per sheet is created in the selected org. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.11 Deployment › Onboarding (superuser only) |  |
| --- | --- |
| Steps | - Open Deployment › Onboarding as a superuser. Select callflows from the Demo org and a target test org; run. |
| Expected | - Dependencies are resolved automatically, the "Template - " prefix is stripped, and everything is published into the target org. Non-superusers do not see the page. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.12 Deployment › Test › Test Cases |  |
| --- | --- |
| Steps | - Open Deployment › Test › Test Cases. Pick an Architect flow and generate. |
| Expected | - An .xlsx test-case workbook for that flow downloads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.13 Utilities › Get Lists |  |
| --- | --- |
| Steps | - Open Utilities › Get Lists. Pick a list (e.g. wrap-up codes), filter it, export it. |
| Expected | - The list renders read-only; the filter narrows it; the export downloads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.2.14 Utilities › IP Ranges |  |
| --- | --- |
| Steps | - Open Utilities › IP Ranges. Switch between Genesys Cloud and AWS. |
| Expected | - CIDR blocks are listed for the chosen source; the region/host selector changes the Genesys list. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## A.3 — Dashboards

| A.3.1 Dashboards › Quality › Evaluation Coverage |  |
| --- | --- |
| Steps | - Select a customer org with quality evaluations. Open the page, pick a date range, load. |
| Expected | - Coverage figures and evaluator activity render; the empty state reads "Nothing here yet." when the range has none. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.3.2 Dashboards › Quality › Evaluation Scores |  |
| --- | --- |
| Steps | - Open Evaluation Scores. Pick a range and load. Sort and filter the columns; use the score range filter; open Show details on a row. |
| Expected | - Agent average scores and the evaluations table render; filters and sorting work; Show details opens the transcript and the scored form; question groups and direction columns populate. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.3.3 Dashboards › Quality › Evaluation Gaps |  |
| --- | --- |
| Steps | - Open Evaluation Gaps, pick a range, load. |
| Expected | - One row per interaction that should have been evaluated and was not, each with a reason. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.3.4 Dashboards › Quality › STA Configuration |  |
| --- | --- |
| Steps | - Open STA Configuration for an org with Speech & Text Analytics. |
| Expected | - Every STA setting that decides what happens to an interaction is listed; an org without a program list is told so instead of loading forever. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.3.5 Dashboards › Agent Copilot › Checklists & Summaries |  |
| --- | --- |
| Steps | - Open the page, choose one or more copilots and a date range, load. Page through the table; open a row with a transcript. |
| Expected | - Interactions that ran with a checklist are listed with the Checked column; paging works past 500; a Transcript section appears only when a transcript exists. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## A.4 — Billing from the admin side

| A.4.1 Export › Billing › Billing Period (real org) |  |
| --- | --- |
| Steps | - Select a real customer org (a trustor of Netdesign DE). Open Export › Billing › Billing Period. - Wait for the four periods to load; pick one; Run; download. |
| Expected | - The sheet has the summary block, Regular Licenses, AI Tokens (if used), an APPS section with an Admin Tool row, and an overage section when anything is over. - Admin Tool shows the org's named-user peak for that period (0 if nobody is named). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.2 Export › Billing › Period Comparison (header selector) |  |
| --- | --- |
| Steps | - With the same org selected, open Period Comparison. - Confirm there is no org dropdown on the page — the org name shown is the header's. - Tick 2–4 periods and Run. |
| Expected | - The comparison sheet has Δ and % columns between adjacent periods and an Admin Tool row per period. - Changing the org in the header reloads the periods. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.3 Export › Billing › All Orgs (Latest) |  |
| --- | --- |
| Steps | - Open All Orgs (Latest) and run it. |
| Expected | - One sheet per billable org, each with an APPS section; a sheet named Test IE (SIMULATED) is included; Demo is not. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.4 Export › Billing › Calendar Year |  |
| --- | --- |
| Steps | - Open Calendar Year, pick a year, run. |
| Expected | - Per-org sheets with up to 12 periods; each period block carries an Admin Tool row. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.5 Export › Billing › Date Range |  |
| --- | --- |
| Steps | - Open Date Range, pick a from/to month, run. |
| Expected | - Per-org sheets covering the range; Admin Tool row in every period block. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.6 Export › Billing › Custom Orgs |  |
| --- | --- |
| Steps | - Open Custom Orgs, tick a subset of orgs including Test IE, run. |
| Expected | - Only the ticked orgs are in the workbook; Test IE's sheet is marked (SIMULATED). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.7 Billing on Test IE from the admin side is simulated |  |
| --- | --- |
| Steps | - Select Test IE. Open Billing Period. |
| Expected | - The status line says the billing data is simulated and the Admin Tool count is real. The sheet banner reads "Test IE (SIMULATED)". Admin Tool = the number of users named in A.1 (2). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.8 Overage Alerts created internally for Test IE |  |
| --- | --- |
| Steps | - Select Test IE. Open Export › Billing › Overage Alerts. Click Create Alert. - Tick the WEM add-on (marked "currently over"), AI Tokens and Admin Tool with threshold 1. Daily. "Every run". Enter your e-mail. Create; confirm. |
| Expected | - The alert appears in the list with Last run "Never —". Within five minutes it runs once (the immediate first run) and Last run shows a timestamp and Success. - You receive a mail: WEM over, AI Tokens billable, Admin Tool 2 > 1, and a line saying the Genesys figures are simulated. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.4.9 Scheduled All Orgs export carries the Apps section |  |
| --- | --- |
| Steps | - From Export › Billing › All Orgs (Latest), create a schedule for a few minutes ahead with your e-mail. - Wait for the mail. |
| Expected | - The attached workbook has an APPS section on every sheet; Test IE is NOT included (scheduled exports never simulate). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## A.5 — Permission greying (internal)

| A.5.1 A write the user's role does not allow is greyed |  |
| --- | --- |
| Steps | - Sign in as a Demo user whose role lacks a write permission (e.g. no routing:queue:edit). - Look at Divisions › Routing › Queues in the menu, then open it. |
| Expected | - The menu entry is greyed and its tooltip names the permission; opening it shows the access-denied panel with the missing permission listed. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| A.5.2 A read the user's role does not allow is greyed |  |
| --- | --- |
| Steps | - As the same user, look at Export › Licenses › Consumption and Audit › Search. |
| Expected | - Pages whose read permission the user lacks are greyed with the permission named — read-only pages are not exempt. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

# B — From a real customer org (billing only)

These cases need a real customer org that is a trustor of Netdesign DE, a user in that org who has been named on Customers › Access to Admin Tool, and — for the pages to open — that user holding billing:subscription:view in their own org.

Test IE cannot be used here: Netdesign DE is not its trustee, so its billing is simulated (Section C covers that).

Everything else customer-facing is tested from Test IE in Section C; only billing needs a real org, because only a real org has real billing.

## B.1 — Billing pages with real data

| B.1.1 Billing Period shows the customer's own overview |  |
| --- | --- |
| Steps | - Open the Admin Tool from the customer org's Apps menu and sign in. - Open Export › Billing › Billing Period. Wait for the periods; pick the latest complete one; Run; download. |
| Expected | - The org selector is locked to this customer. The sheet shows prepay, actual usage and on-demand per licence, AI Tokens if used, an APPS section with Admin Tool = the number of named users, and an overage section listing anything over. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| B.1.2 Period Comparison with real periods |  |
| --- | --- |
| Steps | - Open Period Comparison. Tick 2–4 periods; Run. |
| Expected | - No org dropdown on the page. Δ and % columns between adjacent periods; an Admin Tool row per period. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| B.1.3 A user without billing:subscription:view is greyed out |  |
| --- | --- |
| Steps | - Sign in as a customer user who has been named but whose Genesys role lacks billing:subscription:view. - Look at Export › Billing in the menu. |
| Expected | - Billing Period, Period Comparison and Overage Alerts are greyed with billing:subscription:view named in the tooltip; opening one shows the access-denied panel. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| B.1.4 Overage alert on a real licence |  |
| --- | --- |
| Steps | - Open Export › Billing › Overage Alerts. Create Alert; tick a licence that is currently over (or AI Tokens); Daily; "Every run"; your e-mail; Create; confirm. |
| Expected | - The alert runs once within five minutes and you receive a mail listing the item with committed / actual / over by. Nothing in the mail is a price. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| B.1.5 Overage alert with nothing over sends nothing |  |
| --- | --- |
| Steps | - Create a second alert on a licence that is NOT over. Wait for its first run. |
| Expected | - Last run shows Success but no mail arrives; the Activity Log records the run as all clear. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

# C — From Test IE as a customer

Sign in to Genesys as your Test IE user and open the Admin Tool from Test IE's Apps menu. Section A.1 must have been completed: your user must be named on Customers › Access to Admin Tool.

Test IE is the customer simulation org. Everything here is what a paying customer would see; billing figures on Test IE are simulated and marked as such, but the Admin Tool count is real.

For the permission cases in C.4 a second Test IE user with a narrower Genesys role is needed.

## C.1 — The named-user gate

| C.1.1 An unnamed user is refused |  |
| --- | --- |
| Steps | - Sign in to Genesys as a Test IE user who has NOT been named on Access to Admin Tool. Open the Admin Tool. |
| Expected | - One screen: "No licence for this app is assigned to you", with the note that a newly added licence can take up to five minutes or a fresh sign-in. No menu, no partial page. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.1.2 A named user is admitted |  |
| --- | --- |
| Steps | - Sign in as your named Test IE user. Open the Admin Tool. |
| Expected | - The app opens in customer mode. The header shows Test IE and the org selector is locked. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.1.3 Removal takes effect within five minutes |  |
| --- | --- |
| Steps | - Have a Master Admin remove your user on Access to Admin Tool (A.1 pattern). Keep using the app, then sign out and back in. |
| Expected | - Within five minutes, or immediately after a fresh sign-in, you get the refusal screen. After being re-added and signing in again, you are back in. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## C.2 — Sessions

| C.2.1 Admin app first, then the customer app |  |
| --- | --- |
| Steps | - In the same browser, sign in to Genesys as a Demo user and open the admin app (internal mode). Then sign in to Genesys as your Test IE user and open the Test IE app. |
| Expected | - You are sent to a Test IE sign-in and land in customer mode. You do NOT see the internal app or the customer list. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.2.2 Customer app opened twice |  |
| --- | --- |
| Steps | - Leave the Test IE app for another Genesys page, then open it again from the Apps menu. |
| Expected | - Straight back in; no second sign-in. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.2.3 Moving around inside the app |  |
| --- | --- |
| Steps | - Use the app's own menu to open several pages; switch to another Genesys tab and back. |
| Expected | - No re-login at any point. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.2.4 Handoff between browser tabs |  |
| --- | --- |
| Steps | - Open the admin app as a Demo user, then within 30 seconds open the Test IE app in a new browser tab. |
| Expected | - The Test IE app does not inherit the admin session: you sign in as Test IE. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## C.3 — What a customer sees

| C.3.1 Internal-only sections are absent |  |
| --- | --- |
| Steps | - Read the left menu. |
| Expected | - No Customers, Deployment or Utilities. Under Interactions there is no Recordings. Under Export › Billing there is no All Orgs, Calendar Year, Date Range or Custom Orgs. Under Export › Users there is no Trustee; under Export › Roles no All Orgs. No "Copy - Between Orgs" under Data Actions, Data Tables or Roles. No Flows › Delete Flow. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.3.2 Org selector is locked |  |
| --- | --- |
| Steps | - Click the org dropdown in the header. |
| Expected | - It shows only Test IE and cannot be changed. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## C.4 — Permission greying (customer)

| C.4.1 A page the user cannot write to is greyed, not hidden |  |
| --- | --- |
| Steps | - Sign in as a named Test IE user whose role lacks routing:queue:edit. Look at Divisions › Routing › Queues. |
| Expected | - Greyed in the menu with the permission in the tooltip; opening it shows the access-denied panel naming routing:queue:edit. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.4.2 Per-control greying inside a page |  |
| --- | --- |
| Steps | - As a user lacking architect:datatableRow:delete but holding the add/edit permissions, open Data Tables › Edit and load a table. |
| Expected | - "Delete rows" is disabled with the permission named; add and edit remain enabled. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.4.3 A page with no Genesys permission behind it is never greyed |  |
| --- | --- |
| Steps | - As the user lacking permissions from the cases above, look at the three GDPR leaves in the menu. |
| Expected | - Subject Request and Request Status grey according to gdpr:subject:view and gdpr:request:view, with the permission in the tooltip. Article 15 - Export Reader is never greyed: it reads a file on your machine and calls no Genesys endpoint, so there is no permission to lack. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.4.4 Nothing greyed that should not be |  |
| --- | --- |
| Steps | - Sign in as a named Test IE user with full permissions. |
| Expected | - No menu entry is greyed and no control is disabled — the same app as before the greying was added. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## C.5 — Every customer-facing function

| C.5.1 Audit › Search |  |
| --- | --- |
| Steps | - Open Audit › Search. Search the last 7 days for all services; then pick one service and a longer range. |
| Expected | - Short ranges return quickly from the realtime API; longer or service-specific ranges fall back to the async API and still return. Rows show the audit entries. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.2 Data Actions › Edit |  |
| --- | --- |
| Steps | - Open Data Actions › Edit. Pick a published data action; change a property or the config; save; publish; test it from the page. |
| Expected | - The action opens with its properties; saving and publishing succeed; the test panel shows the response. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.3 Data Actions › Test |  |
| --- | --- |
| Steps | - Open Data Actions › Test. Pick an action, enter inputs, run. |
| Expected | - The response is shown. There is no save or publish on this page and no editable field. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.4 Data Tables › Create |  |
| --- | --- |
| Steps | - Open Data Tables › Create. Define a name and columns (or upload the Excel format) and create. |
| Expected | - The table exists in Test IE with the given schema. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.5 Data Tables › Edit — schema |  |
| --- | --- |
| Steps | - Open Data Tables › Edit, pick a table, Schema mode. Add a column; save. |
| Expected | - The schema updates and the new column appears in Rows mode. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.6 Data Tables › Edit — rows |  |
| --- | --- |
| Steps | - Switch to Rows mode. Search the table; add a row; edit a value; tick rows and delete. |
| Expected | - Paging and full-table search work; add, edit and delete each report success and the grid reflects them. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.7 Data Tables › Copy |  |
| --- | --- |
| Steps | - Open Data Tables › Copy. Pick a table, choose whether to copy rows, copy. |
| Expected | - A copy exists in Test IE with the same schema (and rows if chosen). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.8 Divisions › People › Users |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › People › Users. The page loads every user in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more users, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.9 Divisions › People › Work Teams |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › People › Work Teams. The page loads every work team in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more work teams, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.10 Divisions › Routing › Queues |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Queues. The page loads every queue in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more queues, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.11 Divisions › Routing › Call Routes |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Call Routes. The page loads every call route in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more call routes, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.12 Divisions › Routing › Emergency Groups |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Emergency Groups. The page loads every emergency group in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more emergency groups, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.13 Divisions › Routing › Extension Pools |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Extension Pools. The page loads every extension pool in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more extension pools, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.14 Divisions › Routing › Routing Schedules |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Routing Schedules. The page loads every routing schedule in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more routing schedules, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.15 Divisions › Routing › Routing Schedule Groups |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Routing Schedule Groups. The page loads every routing schedule group in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more routing schedule groups, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.16 Divisions › Routing › Skill Groups |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Skill Groups. The page loads every skill group in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more skill groups, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.17 Divisions › Routing › Skills |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Skills. The page loads every skill in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more skills, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.18 Divisions › Routing › Wrap-up Codes |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Routing › Wrap-up Codes. The page loads every wrap-up code in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more wrap-up codes, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.19 Divisions › Architect › Flows |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Architect › Flows. The page loads every flow in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more flows, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.20 Divisions › Architect › Milestones |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Architect › Milestones. The page loads every milestone in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more milestones, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.21 Divisions › Architect › Flow Outcomes |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Architect › Flow Outcomes. The page loads every flow outcome in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more flow outcomes, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.22 Divisions › Architect › Scripts |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Architect › Scripts. The page loads every script in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more scripts, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.23 Divisions › Architect › Data Tables |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Architect › Data Tables. The page loads every data table in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more data tables, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.24 Divisions › Outbound › Campaigns |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Outbound › Campaigns. The page loads every campaign in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more campaigns, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.25 Divisions › Outbound › Contact Lists |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Outbound › Contact Lists. The page loads every contact list in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more contact lists, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.26 Divisions › Outbound › DNC Lists |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Outbound › DNC Lists. The page loads every DNC list in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more DNC lists, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.27 Divisions › Outbound › Email Campaigns |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Outbound › Email Campaigns. The page loads every email campaign in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more email campaigns, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.28 Divisions › Outbound › Messaging Campaigns |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Outbound › Messaging Campaigns. The page loads every messaging campaign in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more messaging campaigns, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.29 Divisions › Workforce Mgmt › Business Units |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Workforce Mgmt › Business Units. The page loads every business unit in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more business units, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.30 Divisions › Workforce Mgmt › Management Units |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Workforce Mgmt › Management Units. The page loads every management unit in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more management units, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.31 Divisions › Task Mgmt › Workbins |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Task Mgmt › Workbins. The page loads every workbin in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more workbins, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.32 Divisions › Task Mgmt › Work Types |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Task Mgmt › Work Types. The page loads every work type in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more work types, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.33 Divisions › Response Mgmt › Libraries |  |
| --- | --- |
| Steps | - Select the org in the header. - Open Divisions › Response Mgmt › Libraries. The page loads every response library in the org with its current division. - Use the search box and any filter shown to narrow the list; confirm the count changes. - Tick one or more response librarys, pick a target division in the dropdown, and click Apply. |
| Expected | - The list loads with a division column populated. - Filtering narrows the rows; clearing it restores them. - After Apply, each moved item shows the new division and the result panel lists success per item. - Refreshing the page shows the objects in their new division. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.34 Export › Scheduled Exports |  |
| --- | --- |
| Steps | - Open Export › Scheduled Exports. |
| Expected | - Every schedule you created is listed (exports and overage alerts) with type, org, cadence, last run. Only your own can be edited or deleted. Schedules created by Demo users are not shown. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.35 Export › Roles › Single Org |  |
| --- | --- |
| Steps | - Open Export › Roles › Single Org and run. |
| Expected | - An .xlsx with Name / Description / Members for every role in Test IE, sorted by name. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.36 Export › Licenses › Consumption |  |
| --- | --- |
| Steps | - Open Export › Licenses › Consumption and run. |
| Expected | - An .xlsx with Name / Email / Division and one TRUE/FALSE column per licence. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.37 Export › Documentation › Create |  |
| --- | --- |
| Steps | - Open Export › Documentation › Create and run. Wait. |
| Expected | - The server-side export completes (it can take ~30 seconds) and the XLSX or ZIP downloads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.38 Export › Interactions › Totals |  |
| --- | --- |
| Steps | - Open Export › Interactions › Totals, pick a period, load. |
| Expected | - Bar charts by media type, direction and the third grouping render with totals. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.39 Export › Users › All Groups |  |
| --- | --- |
| Steps | - Run Export › Users › All Groups. |
| Expected | - One row per user-group combination, users without groups as a single row with an empty Group. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.40 Export › Users › All Roles |  |
| --- | --- |
| Steps | - Run Export › Users › All Roles. |
| Expected | - One row per user / role / source; users with no roles excluded. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.41 Export › Users › Filtered on Role(s) |  |
| --- | --- |
| Steps | - Open Filtered on Role(s), tick two roles, run. |
| Expected | - One row per active user holding at least one of them, one boolean column per selected role. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.42 Export › Users › Last Login |  |
| --- | --- |
| Steps | - Open Last Login; optionally set an inactivity filter; run. |
| Expected | - Users with last-login and licence columns; the inactivity filter removes recently active users. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.43 Export › Users › Queues/Skills |  |
| --- | --- |
| Steps | - Open Queues/Skills; pick at least one filter (e.g. a queue); load; run. |
| Expected | - Loading is refused until a filter is set; results list users with their queues and skills; the export downloads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.44 Export › Users › Skill/Role/Queue Templates |  |
| --- | --- |
| Steps | - Run Export › Users › Skill/Role/Queue Templates. |
| Expected | - A multi-sheet workbook: Overview, Roles, Skills, and the other template sheets. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.45 Scheduling an export |  |
| --- | --- |
| Steps | - On any export page with a schedule panel (e.g. Roles › Single Org), create a daily schedule a few minutes ahead with your e-mail. |
| Expected | - The schedule appears in Scheduled Exports; the mail with the attachment arrives; Last run shows Success. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.46 Flows › Flow Overview |  |
| --- | --- |
| Steps | - Open Flows › Flow Overview, pick a flow. Switch the three detail levels; use the cross-reference search to jump to a node; export the dependencies. |
| Expected | - The graph renders and re-renders per level; the search jumps to the right node; the All-flows export downloads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.47 Flows › Journey Flow |  |
| --- | --- |
| Steps | - Open Flows › Journey Flow, pick a flow. |
| Expected | - An interactive SVG of the journey path renders, close to Architect's own view. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.48 GDPR › Subject Request — an Article 15 (Access) request |  |
| --- | --- |
| Steps | - Open GDPR › Subject Request. Do this early: Genesys takes 1–2 business days to complete an Access request, and the Request Status / Export Reader cases below need the finished archive. - Choose the Access request type and read the panel that appears under the type cards. - Type one identifier for a test subject (an e-mail or phone number) and press Search. Tick the match and press Proceed. - Read the confirmation step, then Submit. Press → View Request Status on the success panel. |
| Expected | - Steps 2–4 are greyed until the step before is done; Search stays disabled until an identifier is typed. - The panel says an Access export is a ZIP archive of flat service!id files — conversation records, the subject's call recordings as .opus audio, contact data, surveys, billing records — and that Genesys does not document it. It does not say recordings are excluded. - Step 3 lists the match; step 4 names the customer org (Test IE) and the selected subject. - The success panel shows one Request ID with a working Copy button; → View Request Status lands on Request Status with the new request in the list. - Admin › Activity Log shows a GDPR Subject Search row naming only the identifier type (not the value) and a GDPR Request row for the submission. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.49 GDPR › Request Status — the list |  |
| --- | --- |
| Steps | - Open GDPR › Request Status with Test IE selected. Do not press anything. - Read the columns, the Status column and the Submitted by column for the request you raised above. - Filter by type, then by status, then reset. Read the “Reading this page” panel at the top. |
| Expected | - The table loads by itself. Columns: Date, Type, Subject, Subject Type, Status, Submitted by, Details, Request ID — there is no Completed column. - Status reads in English (Initiated, Searching…, Updating…, Completed, Error), never raw IN_PROGRESS-style text. Subject shows a person's name, not a bare id. - Your request shows your own name with a small ·app marker; hovering it names your e-mail. Requests raised before the app recorded ids read “API client” in italics. - Filters update the counts and the footer says how many rows are hidden. - The panel says Access downloads are a ZIP archive that opens in a new tab, that Download links are minted when the page loads, and that a link Genesys no longer serves reads Expired. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.50 GDPR › Request Status — downloading the Access archive |  |
| --- | --- |
| Steps | - Prerequisite: the Access request above reads Completed, and the Test IE Client Application's Iframe Sandbox Options include allow-downloads (customer-onboarding.md, Step 6). Without the flag the download cannot work from inside Genesys — check it before you start. - Press Load / Refresh. Left-click Download on the completed Access request. - Open the saved archive and look at the file names. - Leave the page open for an hour or more, then click Download again. Then press Load / Refresh and click once more. |
| Expected | - A new tab opens and the browser saves results-<request id>-<timestamp>.zip (to the default folder, or with a Save As prompt if the browser is set to ask). If a blank tab opens instead, the sandbox flag is missing: right-click → Open link in new tab still downloads. Record that as Blocked with a note, and have the flag added. - The archive is flat — no folders — with names like analytics!<uuid>, recording!…_Rec_….opus, contacts-service!externalContact.json, quality!Survey_….json, billing-service!<uuid>. Call recordings are present as .opus audio. - Admin › Activity Log shows a GDPR Export Download row naming the request id. - The stale click either still downloads or shows Genesys's own error for an expired signed link; after Load / Refresh the new link works. Write down how long the link stayed good. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.51 GDPR › Article 15 - Export Reader — reading an archive |  |
| --- | --- |
| Steps | - Open GDPR › Article 15 - Export Reader. Open DevTools › Network before the next step. - Drag the archive from the previous case onto the drop zone. Afterwards, click the drop zone and pick the same archive from the file dialog. - Read the summary that appears. Then read the Network list and Admin › Activity Log. |
| Expected | - The page renders with the drop zone and does not ask for an org — it needs none. - The zone highlights while the file hovers over it; on drop a “Reading… N / M” counter runs and ends in a green “Read N files.” The click-to-choose route gives the same result. A large export (tens of thousands of files) finishes well under a minute with the page still responsive — note the time. - The summary shows the subject's name with an External contact or Genesys user pill, the request id and export timestamp taken from the filename, a count for each category (Emails, Messages, Calls, Journey sessions, Attachments, Billing, Receipts…) and a “Nothing for:” line naming the empty categories. - No network request carries archive content — no call to /api/genesys-proxy at all, only the activity-log write. Activity Log shows a GDPR Export Read row with the request id and the file count, and nothing from inside the archive. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.52 GDPR › Article 15 - Export Reader — the workbook |  |
| --- | --- |
| Steps | - With an archive read, press Save workbook and save the file. - Open it and go through the sheets: Summary, Subject, Emails, Messages, Calls, Conversations (whichever the archive has). |
| Expected | - download.html opens with the native Save As dialog — this path works with or without allow-downloads. Filename GDPR_Access_<name>_<request>.xlsx. - Summary is the first sheet: subject, kind, request id, exported-at, the counts, a “Sheets left out” line matching the page's “Nothing for”, and the About / Calls / Receipts / Other people's details / Email bodies statements at the foot. - Subject: an external contact shows name, work e-mail, work phone and merge history; a Genesys user shows the profile (name, e-mail, department, skills) then Login, Station, Call forwarding. - Emails show From/To as Name <email> with a text Body and an Attachments list; routing-only records read “Email record (headers only)” with Body “(body not in export)”. - Messages: presence rows read [joined] / [left], not blank; no phone number of another person appears — it reads “(phone number withheld)” — and a bare id reads as its role, e.g. “(customer)”. - Calls: Duration as m:ss and Seconds as a number; an empty recording reads State empty with no duration; Transcribed by Genesys / Summarised by Genesys read “Yes — text not in export” or “No”, never transcript text. - Conversations: one row per conversation the subject took part in, oldest first, with first and last event timestamps and columns for what the archive holds for it (recordings, transcript, summary, outline, messages, e-mails, journey session, survey). |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.53 GDPR › Article 15 - Export Reader — audio, attachments and bad input |  |
| --- | --- |
| Steps | - Expand Audio and attachments. Press Save on one .opus file and on one image, if the archive has them. Press Save on a file and cancel the Save As dialog, then press it again. - Press Save all audio & attachments (.zip, N MB). - Drop a file that is not a ZIP (any .txt). Then rename a copy of the archive to foo.zip and drop that. |
| Expected | - Each single Save opens download.html with a Save As for that one file, with the right extension; the saved audio plays and the image opens. Cancelling breaks nothing and the button works again. - The Save-all button shows the total size. download.html opens at once reading “Preparing … Packing NN%”, then offers Save As for GDPR_Access_<name>_<request>_files.zip containing audio/ (empty recordings left out) and attachments/<conversation id>/ folders. Note how long it took. An archive with no audio and no attachments shows neither the file list nor the Save-all button — only Save workbook. - The .txt gives a red “Could not read the archive: …” line and the page stays usable. foo.zip still reads, with Request and Exported showing unknown and the Summary sheet saying the archive was renamed. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.54 Interactions › Disconnect — single and multiple |  |
| --- | --- |
| Steps | - Open Interactions › Disconnect. Disconnect one conversation by ID; then several by ID. |
| Expected | - Each ID reports success or a clear reason; the conversations end. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.55 Interactions › Disconnect — Empty Queue |  |
| --- | --- |
| Steps | - Switch to Empty Queue mode; pick a queue; preview; then disconnect. |
| Expected | - The preview counts exactly what is waiting now (from analytics, not capped at 100); disconnecting empties the queue. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.56 Interactions › Search › Participant Data › Recent (<48h) |  |
| --- | --- |
| Steps | - Open Recent, search the last day; click a row. |
| Expected | - Results return immediately; participant data loads for the clicked row. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.57 Interactions › Search › Participant Data › Historical (>48h) |  |
| --- | --- |
| Steps | - Open Historical, pick a range older than 48 hours and an attribute filter; search. |
| Expected | - The async job runs and returns rows with participant attributes. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.58 Interactions › Search › Transcripts › Search |  |
| --- | --- |
| Steps | - Open Transcripts › Search, pick a day and optional time window; search. |
| Expected | - Conversations for the day are listed with whether a transcript exists; opening one shows the transcript with Agent / Customer speakers. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.59 Interactions › Move |  |
| --- | --- |
| Steps | - Open Interactions › Move. Pick source and target queues and optional filters; Preview; then Move. |
| Expected | - Preview reports what will be moved before anything happens; Move transfers them and reports per interaction. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.60 Phones › WebRTC › Change Site |  |
| --- | --- |
| Steps | - Open Change Site; filter by group or division; pick phones and a target site; apply. |
| Expected | - Review shows what will change; after confirming, the phones are on the new site. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.61 Phones › WebRTC › Create WebRTC |  |
| --- | --- |
| Steps | - Open Create WebRTC; run the report phase. |
| Expected | - The report lists exactly which users should have a WebRTC phone and do not; nothing is written until confirmed; confirming creates them. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.62 Phones › WebRTC › Delete |  |
| --- | --- |
| Steps | - Open Delete; run the report phase. |
| Expected | - Only orphaned phones (no holder, or a deleted/deactivated holder) are listed; confirming deletes those and only those. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.63 Roles › Compare |  |
| --- | --- |
| Steps | - Open Roles › Compare. Compare 2–10 roles; switch the mode toggle to the other modes. |
| Expected | - Permission policies are shown side by side with differences highlighted; every mode loads. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.64 Roles › Permissions vs. Users |  |
| --- | --- |
| Steps | - Open Permissions vs. Users. Search a permission (domain → entity → action). Switch to the WEM and STA licence tabs. |
| Expected | - Users holding the permission are listed with the role and how it was obtained (direct or via group). The licence tabs name who triggers a WEM / STA licence, or say the base licence already includes it. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.65 Roles › Create |  |
| --- | --- |
| Steps | - Open Roles › Create. Optionally pick a Templates entry; add permissions; Create. |
| Expected | - The role exists with the chosen permissions; the permission count matches the permissions, not the rows. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.66 Roles › Edit |  |
| --- | --- |
| Steps | - Open Roles › Edit, pick a role, change a permission, save. |
| Expected | - The role's permissions update in Genesys. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.67 Roles › Copy › Copy |  |
| --- | --- |
| Steps | - Open Roles › Copy › Copy; pick a role; review; create the copy. |
| Expected | - A new role with the same permissions exists in Test IE. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.68 Users › Direct Routing › Add user(s) |  |
| --- | --- |
| Steps | - Open Add user(s). Pick users; assign the directrouting tag to a phone or e-mail address; configure a backup; save. |
| Expected | - Addresses carry the tag (one per media type); backup routing is set; the result panel reports per user. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.69 Users › Roles, Queues & Skills › Configure Users |  |
| --- | --- |
| Steps | - Open Configure Users. Find users by search/group/role; tick some; apply roles, skills, languages and queues. |
| Expected | - Each applied section reports success; the user rows show updated counts. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.70 Users › Roles, Queues & Skills › Create/Edit Template |  |
| --- | --- |
| Steps | - Open Create/Edit Template. Create a template with roles, skills (proficiency), languages and queues; edit it; delete a test one. |
| Expected | - The template is stored and reloads with its contents; sections the user lacks permission for are locked with the permission named. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.71 Users › Roles, Queues & Skills › Manage Templates |  |
| --- | --- |
| Steps | - Open Manage Templates. Select a template; add a user to it; remove one. |
| Expected | - The user receives the template's roles/skills/queues; removal takes them away; assigned users are listed. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.72 Users › Roles, Queues & Skills › Template Schedules |  |
| --- | --- |
| Steps | - Open Template Schedules. |
| Expected | - Every template schedule for Test IE is listed; enable/disable and delete work. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.73 Users › Roles, Queues & Skills › Copy from User |  |
| --- | --- |
| Steps | - Open Copy from User. Pick a source user, one or more targets, tick categories; run. |
| Expected | - For each ticked category the target's existing items are removed and the source's applied; the report lists per target. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.5.74 Wrapup Codes › Create/Edit/Mapping |  |
| --- | --- |
| Steps | - Open Wrapup Codes › Create/Edit/Mapping. Create a code; edit it; set its mapping flags. |
| Expected | - Create, edit and mapping each succeed and the list reflects them. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

## C.6 — Billing on Test IE (simulated)

| C.6.1 Billing Period (simulated) |  |
| --- | --- |
| Steps | - Open Export › Billing › Billing Period. Wait for the periods; pick one; Run; download. |
| Expected | - The status line says the billing data is simulated and the Admin Tool count is real. The banner reads Test IE (SIMULATED). APPS section: Admin Tool = the number of named users (2). Admin Tool also appears under overage. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.6.2 Period Comparison (simulated) |  |
| --- | --- |
| Steps | - Open Period Comparison; tick 2–4 periods; Run. |
| Expected | - No org dropdown on the page; Δ/% columns; an Admin Tool row per period. Nothing says "Matches the Python report". |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.6.3 Overage Alerts — create |  |
| --- | --- |
| Steps | - Open Overage Alerts. The form is closed; click Create Alert. - Tick the WEM add-on, AI Tokens and Admin Tool > 1. Daily (the Day selector is hidden). "Every run". Recipients is empty — enter your e-mail. Create; read the confirmation; OK. |
| Expected | - The alert appears in the list. Within five minutes it runs once and Last run shows a timestamp + Success. A mail arrives listing WEM over, AI Tokens billable and Admin Tool 2 > 1, noting the figures are simulated. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.6.4 Overage Alerts — on change is silent while it stays over |  |
| --- | --- |
| Steps | - Delete the alert. Create the same alert with "Only when an item enters overage". |
| Expected | - The first run mails (no prior state counts as entered). The next night's run sends nothing and Last run still shows Success. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.6.5 Overage Alerts — weekly |  |
| --- | --- |
| Steps | - Create a weekly alert; pick a day. |
| Expected | - The Day selector appears only when Weekly is chosen; the list shows "Weekly, <day> 00:00". |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

| C.6.6 Overage Alerts — a removed user's alerts stop |  |
| --- | --- |
| Steps | - Have a Master Admin remove your user on Access to Admin Tool, then wait for the alert's next run (or check the Activity Log). |
| Expected | - The run is refused with "the user who created this alert no longer has access to the Admin Tool"; no mail. Re-add the user afterwards. |
| Result | Pass Fail Blocked Tested by: ____________________________ Date: ______________ |
| Notes |  |

# Sign-off

135 cases. Count the results and record them here, then return the document.

| Passed |  |
| --- | --- |
| Failed |  |
| Blocked |  |
| Tester |  |
| Date completed |  |
| Reviewed by |  |
| Review date |  |